## Slide 1
- Council briefing
- Department of Public Works
- March 20, 2026
Mill Street water main replacement
1

## Slide 2
- The main under Mill Street dates to 1954.
- Three breaks since 2023, two of them in winter.
- Repair cost has passed 40 percent of replacement cost.
Why the project is needed
2

## Slide 3
- Roughly 1,800 feet, Water Street to Rail Avenue.
- New 12-inch ductile iron main and 41 service connections.
- Full-depth pavement restoration curb to curb.
Scope of work
3

## Slide 4
- Construction runs April 6 to May 15.
- One lane, alternating, 7:00 a.m. to 5:00 p.m. weekdays.
- Service interruptions up to six hours, 48 hours notice.
Schedule and impact
4

## Slide 5
- Approve the construction contract at $1.84 million.
- Authorize the detour on Water Street through May 15.
- Questions to Public Works at (555) 555-0142.
What we need from Council
5